ENGRAM

The Memory Infrastructure for AI Agents

7-Day MVP Build Plan + Strategic Roadmap

Confidential | March 2026

Version 1.0 | Solo Founder Execution Plan

# Executive Summary

Mnemora is an AWS-native, serverless database purpose-built for AI agent memory. It unifies four memory types (working, procedural, semantic, episodic) into a single API, eliminating the need for developers to stitch together 3-5 separate databases when building agent-powered applications.

This document contains the complete execution plan: a day-by-day 7-day MVP build schedule with specific deliverables, tests, and acceptance criteria for each day; followed by 30-day, 90-day, and 12-month strategic roadmaps covering product, growth, fundraising, and team milestones.

Core Thesis: The database user is no longer a human developer. It is an AI agent. Mnemora is the first database designed for this new user.

Target MVP Date: Day 7 = GitHub open-source launch + HackerNews post

Target ICP: Solo developers and small teams (2-10 devs) building AI-native applications with LangChain, CrewAI, or AutoGen

Revenue Model: Usage-based SaaS. Free / $19 / $79 / $299 tiers. 70%+ gross margins.

AWS Stack: DynamoDB + Aurora Serverless v2 (pgvector) + S3 + Lambda + HTTP API Gateway + Bedrock Titan Embeddings

# Architecture Overview

Before diving into the day-by-day plan, here is the target architecture that will be built incrementally across 7 days:

| Memory Type | AWS Service | Access Pattern | Latency Target |
| --- | --- | --- | --- |
| Working Memory (state/scratchpad) | DynamoDB | Key-value get/put by agent_id + session_id | < 10ms |
| Semantic Memory (embeddings/knowledge) | Aurora Serverless v2 + pgvector | Vector similarity search (cosine, L2, inner product) | < 50ms |
| Episodic Memory (conversation logs) | S3 + DynamoDB metadata index | Time-range queries with metadata filtering | < 100ms |
| Procedural Memory (tools/logic/schema) | Aurora Serverless v2 (Postgres) | Relational queries with foreign keys | < 30ms |
| Embedding Generation | Bedrock Titan Text Embeddings v2 | Batch + real-time embedding creation | < 200ms |

Multi-Tenancy Model: All tenants share infrastructure. DynamoDB uses composite keys (tenant_id#agent_id). Aurora uses schema-per-tenant or row-level tenant_id filtering. S3 uses prefix-based isolation (s3://mnemora-data/{tenant_id}/). API keys map to tenant_id at the Lambda authorizer layer.

Cost Floor: ~$45/month (Aurora Serverless v2 minimum 0.5 ACU) + ~$0.50 DynamoDB + ~$0.02 S3 = ~$46/month total infrastructure baseline. First 50-100 free tier users can be served on this single shared cluster.

# 7-Day MVP Build Plan

Each day has a clear objective, specific deliverables, acceptance tests, and a definition of done. Total estimated work: 10-14 hours/day using AI coding assistants (Claude Code, Cursor). The plan is sequenced so each day builds on the previous and the system is testable end-to-end by Day 5.

## Day 1: Foundation + AWS Infrastructure

Objective: Set up the entire AWS infrastructure as code (CDK) and deploy a working API skeleton that returns health checks.

### Morning (4-5 hours): AWS CDK Stack

- Initialize CDK project with TypeScript: cdk init app --language typescript

- Define DynamoDB table: mnemora-state (PK: tenant_id#agent_id, SK: session_id#key)

- Define Aurora Serverless v2 cluster: PostgreSQL 15, min 0.5 ACU, max 4 ACU, enable pgvector extension

- Define S3 bucket: mnemora-episodes (versioning enabled, lifecycle rules for cost optimization)

- Define HTTP API Gateway with Lambda authorizer

- Define Lambda functions (Node.js 20, ARM64/Graviton): api-handler, authorizer, embedding-worker

- Configure VPC with private subnets for Aurora, VPC endpoints for DynamoDB and S3

- Set up Secrets Manager for database credentials

### Afternoon (4-5 hours): API Skeleton + Auth

- Implement API key generation and validation (SHA-256 hashed keys stored in DynamoDB)

- Implement Lambda authorizer that validates API key and extracts tenant_id

- Create basic CRUD endpoints (returning mocks): POST /memory, GET /memory/:id, DELETE /memory/:id

- Implement health check endpoint: GET /health

- Deploy full stack with cdk deploy

- Configure custom domain (optional): api.mnemora.dev via Route 53 + ACM certificate

### Evening (2 hours): Testing + Documentation

- Write integration tests using Jest + supertest against deployed API

- Test API key creation, validation, and rejection of invalid keys

- Create initial README.md with project description and architecture diagram

### Day 1 Acceptance Tests

| Test | Method | Expected Result | Pass Criteria |
| --- | --- | --- | --- |
| Health check returns 200 | GET /health | { status: ok, version: 0.1.0 } | Status 200, JSON body |
| Unauthenticated request rejected | GET /memory (no API key) | 401 Unauthorized | Status 401 |
| Invalid API key rejected | GET /memory (bad key) | 403 Forbidden | Status 403 |
| Valid API key accepted | GET /memory (valid key) | 200 OK (empty array) | Status 200 |
| CDK stack deploys without errors | cdk deploy | All resources created | Exit code 0 |
| Aurora cluster accessible from Lambda | Lambda -> pg connection test | SELECT 1 returns 1 | No timeout |
| DynamoDB table writable | Lambda -> putItem test | Item stored | No errors |

Definition of Done: API Gateway responds to requests, authenticates via API key, Lambda connects to both DynamoDB and Aurora, all 7 tests pass green.

## Day 2: Working Memory (Key-Value State Store)

Objective: Implement the working memory layer on DynamoDB with full CRUD, TTL-based expiration, and session isolation.

### Morning (5 hours): Core State API

- Implement POST /v1/state - Store agent state (JSON blob, up to 400KB per item)

- Implement GET /v1/state/:agent_id - Retrieve current state for an agent

- Implement GET /v1/state/:agent_id/sessions - List all sessions for an agent

- Implement PUT /v1/state/:agent_id - Update state with optimistic locking (version field)

- Implement DELETE /v1/state/:agent_id/:session_id - Delete specific session state

- Implement TTL-based auto-expiration: configurable per-tenant (default 24h for working memory)

- Add DynamoDB composite key design: PK = tenant_id#agent_id, SK = session#session_id

### Afternoon (4 hours): Advanced Features

- Implement batch operations: POST /v1/state/batch (up to 25 items per request)

- Implement state snapshots: POST /v1/state/:agent_id/snapshot (copies current state to S3)

- Add request validation with Zod schemas (agent_id format, payload size limits, JSON validation)

- Implement rate limiting per API key (100 req/s default, configurable)

- Add CloudWatch metrics: request count, latency p50/p95/p99, error rate, DynamoDB consumed capacity

### Evening (2 hours): Testing

- Write 15+ unit tests for state CRUD operations

- Write concurrency test: 50 parallel writes to same agent_id with optimistic locking

- Write TTL test: verify items expire after configured duration

- Load test with Artillery: 1000 req/s for 60 seconds, verify p99 < 15ms

### Day 2 Acceptance Tests

| Test | Method | Pass Criteria |
| --- | --- | --- |
| Store and retrieve state | POST then GET | Exact JSON match |
| Session isolation | Store state in 2 sessions, retrieve each | No cross-contamination |
| Optimistic lock conflict | Two concurrent PUTs same version | One succeeds, one gets 409 |
| TTL expiration | Store with TTL=5s, wait 6s, GET | Returns 404 |
| Batch write 25 items | POST /v1/state/batch | All 25 stored successfully |
| 400KB payload accepted | POST with 399KB JSON | Status 200 |
| 401KB payload rejected | POST with 401KB JSON | Status 413 Payload Too Large |
| Rate limit enforced | Send 200 req in 1 second | Last requests get 429 |
| Latency under 15ms p99 | Artillery 1000 rps x 60s | p99 < 15ms |

Definition of Done: Full state CRUD working, 9/9 tests passing, p99 latency under 15ms at 1000 rps, CloudWatch dashboard showing metrics.

## Day 3: Semantic Memory (Vector Search + Embeddings)

Objective: Implement the semantic memory layer with pgvector on Aurora, integrated with Bedrock Titan for automatic embedding generation.

### Morning (5 hours): pgvector Setup + Core API

- Run Aurora migration: CREATE EXTENSION vector; CREATE TABLE semantic_memory (id UUID, tenant_id TEXT, agent_id TEXT, content TEXT, embedding vector(1024), metadata JSONB, created_at TIMESTAMPTZ, updated_at TIMESTAMPTZ)

- Create indexes: HNSW index on embedding column (lists=100, ef_construction=200), B-tree on tenant_id+agent_id

- Implement POST /v1/memory/semantic - Store memory with auto-embedding via Bedrock Titan v2

- Implement POST /v1/memory/semantic/search - Vector similarity search (cosine, configurable top_k, metadata filters)

- Implement GET /v1/memory/semantic/:id - Retrieve specific memory by ID

- Implement DELETE /v1/memory/semantic/:id - Soft delete with tombstone

### Afternoon (4 hours): Embedding Pipeline

- Implement async embedding worker: SQS queue -> Lambda -> Bedrock Titan -> Aurora update

- Support sync mode (inline embedding) for small payloads and async mode for batch/large payloads

- Implement chunking strategy: 512-token chunks with 50-token overlap for long documents

- Add metadata filtering on search: WHERE metadata @> filter_json AND similarity > threshold

- Implement memory deduplication: cosine similarity > 0.95 triggers update instead of insert

- Add namespace support: semantic memories grouped by namespace for multi-purpose agents

### Evening (2 hours): Testing

- Write embedding accuracy test: store 100 known-topic memories, search for related query, verify relevance

- Write metadata filter test: store memories with different tags, filter by tag on search

- Write deduplication test: store near-identical memories, verify single entry updated

- Benchmark: measure search latency at 10K, 100K, 1M vectors

### Day 3 Acceptance Tests

| Test | Method | Pass Criteria |
| --- | --- | --- |
| Store memory auto-generates embedding | POST with text content | embedding column populated (1024 dims) |
| Similarity search returns relevant results | Search 'machine learning' after storing ML content | Top result is ML memory, score > 0.8 |
| Metadata filter works | Store 3 memories with tags, search filtered by tag | Only tagged memories returned |
| Deduplication triggers on similar content | Store near-identical content twice | Single row with updated_at changed |
| Namespace isolation | Store in ns_a and ns_b, search ns_a | Only ns_a results returned |
| Search latency < 50ms at 10K vectors | Load 10K vectors, run 100 searches | p95 < 50ms |
| Bedrock Titan embedding cost verified | Generate 1000 embeddings, check CloudWatch | < $0.01 total cost |

Definition of Done: Semantic memory with auto-embedding, similarity search, metadata filtering, and deduplication all working. 7/7 tests passing. Embedding cost under $0.01/1000 operations.

## Day 4: Episodic Memory (Logs + Time-Series)

Objective: Implement episodic memory for conversation logs, action traces, and time-series agent history with efficient querying.

### Morning (5 hours): Episode Storage + Retrieval

- Implement POST /v1/memory/episodic - Store episode (conversation turn, action, observation, tool call)

- Episode schema: { id, tenant_id, agent_id, session_id, type (conversation|action|observation|tool_call), content, metadata, timestamp }

- DynamoDB for hot episodes (last 24h): PK = tenant_id#agent_id, SK = timestamp#episode_id

- S3 for cold storage: auto-archive episodes older than 24h via DynamoDB Streams -> Lambda -> S3 (JSON Lines format, gzip compressed)

- Implement GET /v1/memory/episodic/:agent_id?from=&to=&type=&limit= - Time-range query with filters

- Implement GET /v1/memory/episodic/:agent_id/sessions/:session_id - Full session replay

### Afternoon (4 hours): Summarization + Compaction

- Implement POST /v1/memory/episodic/:agent_id/summarize - Trigger episodic summarization via Bedrock Claude Haiku

- Summarization takes last N episodes, generates a compressed summary, stores as semantic memory

- Implement compaction: merge old episodes into daily/weekly summaries to control storage growth

- Add episode count and storage metrics per agent (for billing and quota enforcement)

- Implement event streaming: optional WebSocket endpoint for real-time episode streaming

### Evening (2 hours): Testing

### Day 4 Acceptance Tests

| Test | Method | Pass Criteria |
| --- | --- | --- |
| Store and retrieve episode | POST episode, GET by time range | Episode returned with correct timestamp |
| Session replay returns ordered episodes | Store 20 episodes, replay session | All 20 in chronological order |
| Time range filter works | Store across 3 hours, query 1-hour window | Only window episodes returned |
| Type filter works | Store mixed types, filter by 'tool_call' | Only tool_call episodes returned |
| Cold storage archival | Store episode, trigger archive, verify S3 | Episode in S3 as gzip JSON Lines |
| Summarization produces semantic memory | Store 50 episodes, trigger summarize | Summary stored in semantic_memory table |
| Storage metrics accurate | Store 100 episodes, check metrics | Count=100, size matches actual |

Definition of Done: Full episodic memory lifecycle working: store, query, archive, summarize. Hot/cold storage tiering operational. 7/7 tests passing.

## Day 5: Framework Integrations + Unified API

Objective: Build the LangChain/CrewAI/AutoGen SDKs and create the unified /v1/memory endpoint that auto-routes to the correct memory type.

### Morning (5 hours): Unified Memory API

- Implement POST /v1/memory - Unified endpoint that auto-detects memory type from payload shape

- Implement GET /v1/memory/:agent_id - Returns all memory types for an agent (state + semantic + episodic summary)

- Implement POST /v1/memory/search - Cross-memory search (searches semantic + episodic with single query)

- Implement DELETE /v1/memory/:agent_id - Purge all memories for an agent (GDPR compliance)

- Implement GET /v1/usage - Returns usage metrics for billing (API calls, storage, embeddings generated)

- Add OpenAPI 3.1 spec auto-generated from route definitions

### Afternoon (4 hours): Framework SDKs

- Build Python SDK: pip install mnemora (thin wrapper around REST API with async support)

- Implement LangGraph CheckpointSaver compatible interface (the #1 integration priority)

- Implement LangChain Memory class: MnemoraMemory(api_key, agent_id) with load_memory_variables() and save_context()

- Implement CrewAI memory backend: MnemoraCrewMemory that maps to CrewAI memory interface

- Publish SDK to PyPI as mnemora-sdk (or mnemora-db)

### Evening (2 hours): End-to-End Integration Test

### Day 5 Acceptance Tests

| Test | Method | Pass Criteria |
| --- | --- | --- |
| Unified POST auto-routes to correct memory type | Send state, semantic, episodic payloads | Each stored in correct backend |
| Cross-memory search returns mixed results | Search query that matches semantic + episodic | Both types in results, ranked by relevance |
| GDPR purge deletes all agent data | Purge agent, verify all stores empty | Zero records in DynamoDB, Aurora, S3 |
| Python SDK CRUD operations | pip install mnemora; run test script | All operations succeed |
| LangGraph checkpoint save/load | Create LangGraph agent with Mnemora checkpoint | State persists across runs |
| LangChain memory integration | Create ConversationChain with MnemoraMemory | Conversation history maintained |
| OpenAPI spec validates | Run spectral lint on openapi.yaml | Zero errors |
| SDK published to PyPI | pip install mnemora-sdk from PyPI | Installs successfully, version matches |

Definition of Done: Unified API working, Python SDK published to PyPI, LangGraph checkpoint integration tested end-to-end, OpenAPI spec generated. 8/8 tests passing.

## Day 6: Dashboard, Docs, and Developer Experience

Objective: Build the developer dashboard (API key management, usage metrics), documentation site, and onboarding flow.

### Morning (5 hours): Developer Dashboard

- Build Next.js dashboard deployed on Vercel: dashboard.mnemora.dev

- Implement GitHub OAuth login (single sign-on, no password management)

- API key management: create, revoke, rotate keys with last-used timestamp

- Usage dashboard: real-time charts for API calls, storage used, embeddings generated, estimated cost

- Agent explorer: list all agents, view memory contents, search across memories

- Implement free tier enforcement: 1,000 API calls/day, 100MB storage, 10K vectors

### Afternoon (4 hours): Documentation Site

- Build docs site with Mintlify or Docusaurus: docs.mnemora.dev

- Write quickstart guide: 5 minutes from signup to first stored memory

- Write integration guides: LangChain, LangGraph, CrewAI, AutoGen, vanilla Python

- Write API reference (auto-generated from OpenAPI spec)

- Write architecture overview with diagrams (Mermaid)

- Write pricing page with calculator

### Evening (2 hours): Onboarding Flow

- Implement interactive onboarding: signup -> create first API key -> store first memory -> search -> done

- Create example agents: a simple RAG chatbot and a multi-step research agent, both using Mnemora

- Record 3-minute Loom demo video for landing page

### Day 6 Acceptance Tests

| Test | Method | Pass Criteria |
| --- | --- | --- |
| GitHub OAuth login works | Click Login with GitHub | Redirects to dashboard, shows user info |
| API key creation from dashboard | Click Create Key, copy key, test in curl | API responds with valid key |
| Usage metrics display correctly | Make 100 API calls, check dashboard | Count shows 100, chart updates |
| Free tier limit enforced | Exceed 1000 calls in a day | Returns 429 with upgrade message |
| Quickstart guide works end-to-end | Follow guide as new user | Complete in under 5 minutes |
| Docs site loads and searches | Navigate docs.mnemora.dev, search for 'vector' | Relevant results returned |
| Example agent runs successfully | Clone example, set API key, run | Agent stores and retrieves memories |

Definition of Done: Dashboard live at dashboard.mnemora.dev, docs at docs.mnemora.dev, onboarding flow tested with 3 beta users, example agents working. 7/7 tests passing.

## Day 7: Launch Day

Objective: Open-source the core, post to HackerNews/Reddit/Twitter, and acquire the first 10 design partners.

### Morning (4 hours): Open Source Preparation

- Clean up codebase: remove secrets, add .env.example, add CONTRIBUTING.md

- Write comprehensive README.md with badges, architecture diagram, quickstart, and feature comparison table

- Add MIT license (core SDK) + BSL license (managed service infrastructure)

- Create GitHub repository: github.com/mnemora-db/mnemora

- Set up GitHub Actions CI: lint, test, build, deploy on merge to main

- Create GitHub Issues for roadmap items (tagged good-first-issue for community)

- Star-fishing: ensure personal network stars the repo pre-launch for social proof

### Afternoon (4 hours): Launch Distribution

- Post to HackerNews: 'Show HN: Mnemora - Open-source memory infrastructure for AI agents (AWS-native)'

- Post to r/MachineLearning, r/LangChain, r/LocalLLaMA

- Twitter/X thread: problem statement + demo GIF + link (tag LangChain, CrewAI founders)

- Submit to LangChain integrations directory and CrewAI community

- Post in AI Discord communities: LangChain, Nous Research, Eleuther, MLOps

- Email 20 targeted AI agent developers (from GitHub, identified by LangChain/CrewAI contributions)

### Evening (3 hours): Monitor + Respond

- Monitor HackerNews comments and respond to every question within 15 minutes

- Track GitHub stars, forks, signups, API calls in real-time

- Fix any critical bugs reported by early users immediately

- Send personalized thank-you messages to first 10 signups, ask for feedback call

### Day 7 Launch Metrics

| Test | Metric | Target |
| --- | --- | --- |
| GitHub repo public and accessible | Can clone and run locally | README instructions work |
| CI pipeline green | GitHub Actions on main branch | All checks pass |
| HackerNews post submitted | Post live on Show HN | Visible on /newest |
| Landing page converts | Visit mnemora.dev, click Get Started | Reaches dashboard signup |
| First external user stores a memory | Monitor CloudWatch for non-team tenant_id | At least 1 within 24h |
| GitHub stars | Star count at end of Day 7 | Target: 50+ stars |
| Signups | Dashboard user count | Target: 25+ signups |

Definition of Done: GitHub repo public with 50+ stars, HackerNews post live, 25+ signups, at least 1 external user has stored a memory via the API. Mnemora exists in the world.

# Short-Term Plan: Days 8-30

The first 30 days after launch focus on three goals: (1) iterate based on early user feedback, (2) deepen framework integrations, and (3) establish content-driven organic growth.

## Week 2 (Days 8-14): Feedback-Driven Iteration

- Conduct 10 user feedback calls (30 min each) with first signups

- Fix top 5 pain points reported by users (likely: onboarding friction, SDK gaps, missing docs)

- Implement procedural memory layer (the 4th memory type, deferred from MVP for time)

- Add schema auto-generation: agent describes data needs in natural language, Mnemora creates Postgres tables

- Add real-time WebSocket subscriptions for memory changes (agents can react to other agents' memory updates)

- Implement memory decay: configurable confidence scores that decrease over time, auto-archive low-confidence memories

## Week 3 (Days 15-21): Framework Integration Depth

- Build and publish LangGraph persistence adapter (highest priority: LangGraph is the dominant agent framework)

- Build CrewAI official integration and submit PR to CrewAI repo

- Build AutoGen integration and submit to AutoGen community

- Build Vercel AI SDK integration (for Next.js AI apps)

- Create 5 complete example agents using different frameworks, all powered by Mnemora

- Submit Mnemora to the LangChain integrations page, CrewAI tools directory, and Awesome-LLM lists

## Week 4 (Days 22-30): Content + Growth Engine

- Publish blog post: 'Why AI Agents Need a New Kind of Database' (target: 10K reads)

- Publish blog post: 'Building a Multi-Agent Research System with Mnemora + CrewAI'

- Publish technical deep-dive: 'How We Built Sub-10ms Agent State on DynamoDB'

- Create YouTube tutorial: 'Add Persistent Memory to Any LangChain Agent in 5 Minutes'

- Start weekly changelog (Supabase-style) to build anticipation and habit

- Set up Mnemora Discord community server

## 30-Day Success Metrics

| Metric | Day 14 Target | Day 30 Target |
| --- | --- | --- |
| GitHub Stars | 200 | 500 |
| Registered Users | 100 | 300 |
| Weekly Active Users (API calls > 0) | 30 | 100 |
| Monthly API Calls (total) | 100K | 500K |
| Framework Integrations Shipped | 3 (LangChain, CrewAI, AutoGen) | 5 (+ LangGraph, Vercel AI) |
| Published Blog Posts | 1 | 3 |
| Discord Members | 50 | 150 |
| Paid Conversions ($19+) | 0 (too early) | 5-10 |
| NPS Score (from feedback calls) | N/A | > 40 |

# Medium-Term Plan: Days 31-90

Months 2-3 focus on product-market fit validation, revenue generation, and deciding whether to raise a pre-seed round or stay bootstrapped.

## Month 2 (Days 31-60): Product-Market Fit Sprint

- Implement multi-agent coordination: shared memory spaces where multiple agents can read/write

- Implement memory graph: relationships between memories (agent A's output is agent B's input)

- Build temporal versioning: full history of every memory change with point-in-time recovery

- Implement audit logging for EU AI Act compliance (10-year retention, immutable logs)

- Build Stripe billing integration: enforce tier limits, usage-based overage billing

- Launch paid tiers: $19 Starter, $79 Pro, $299 Scale

- Reach first $1K MRR milestone

## Month 3 (Days 61-90): Scale or Fundraise Decision

- Analyze cohort retention: are users from Week 1 still active?

- Analyze conversion funnel: free -> starter -> pro rates

- Analyze unit economics: actual AWS cost per user vs. projected

- If PMF signals strong (40%+ 'very disappointed' on Sean Ellis test, >5% free-to-paid conversion, growing WoW):

  - Option A: Raise $500K-1M pre-seed to hire first engineer and accelerate growth

  - Option B: Stay bootstrapped, use revenue to fund infrastructure, grow slower but keep 100% equity

- If PMF signals weak (< 20% would be disappointed, < 1% conversion):

  - Pivot positioning: from 'database' to 'memory SDK' or from 'agent developers' to 'AI app builders'

  - Consider open-core model: charge for enterprise features (SSO, audit logs, SLA) not usage

## 90-Day Success Metrics

| Metric | Day 60 Target | Day 90 Target |
| --- | --- | --- |
| GitHub Stars | 1,000 | 2,000 |
| Registered Users | 700 | 1,500 |
| Weekly Active Users | 200 | 400 |
| Monthly API Calls | 2M | 5M |
| MRR (Monthly Recurring Revenue) | $1,000 | $3,000-5,000 |
| Paid Customers | 20-30 | 50-75 |
| Free-to-Paid Conversion Rate | 3-5% | 5-7% |
| Sean Ellis PMF Score | 30%+ | 40%+ |
| Blog Post Organic Traffic | 5K/mo | 15K/mo |
| Framework Integration Partners | 5 | 8 |

# Long-Term Plan: Months 4-12

The 12-month vision assumes PMF is validated by Month 3. This plan covers the path from $5K MRR to $50K+ MRR, team building, and market positioning.

## Months 4-6: Growth Acceleration

- Hire first engineer (full-stack, strong AWS) either as co-founder or early employee with equity

- Launch Mnemora Cloud managed service (currently API-only, add a full dashboard with visual memory explorer)

- Implement database branching: create isolated copies of agent memory for testing/staging

- Build MCP (Model Context Protocol) server: Mnemora as a native MCP tool for Claude, ChatGPT, etc.

- Launch 'Mnemora for Teams': shared workspaces, team billing, access controls, member management

- Target $15K-20K MRR by Month 6

## Months 7-9: Enterprise Readiness

- Implement SOC 2 Type II compliance (start audit process)

- Build SSO/SAML integration for enterprise customers

- Implement VPC peering and private link for enterprise data isolation

- Add multi-region replication (US-East, EU-West, AP-Southeast)

- Hire second engineer (backend/infrastructure) and first DevRel

- Land 3-5 enterprise design partners (Series B+ startups with production agent systems)

- Target $30K-40K MRR by Month 9

## Months 10-12: Market Position

- Raise Seed round ($2-4M) if growth trajectory supports it (targeting $50K+ MRR, 5K+ users)

- Launch 'Mnemora Analytics': insights dashboard showing agent behavior patterns, memory utilization, cost optimization

- Build marketplace for pre-built memory templates (customer support agent, research agent, coding agent memory schemas)

- Explore strategic partnerships with cloud providers (AWS Partner Network, potential Azure/GCP expansion)

- Establish Mnemora as the default memory infrastructure recommended in LangChain, CrewAI, and AutoGen documentation

- Target $50K+ MRR, 10K+ users, 5K+ GitHub stars by Month 12

## 12-Month Milestone Table

| Metric | Month 6 | Month 9 | Month 12 |
| --- | --- | --- | --- |
| MRR | $15-20K | $30-40K | $50K+ |
| Registered Users | 5,000 | 8,000 | 12,000+ |
| Weekly Active Users | 1,000 | 2,000 | 3,500+ |
| GitHub Stars | 4,000 | 6,000 | 8,000+ |
| Team Size | 2 (founder + 1 eng) | 4 (+ infra eng, DevRel) | 6-8 |
| Paid Customers | 200 | 400 | 700+ |
| Enterprise Customers ($299+) | 10 | 30 | 50+ |
| Monthly API Calls | 20M | 50M | 100M+ |
| Funding Raised | Pre-seed $500K-1M | Preparing Seed | Seed $2-4M |
| ARR Run Rate | $180-240K | $360-480K | $600K+ |

# Risk Mitigation Plan

| Risk | Severity | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- |
| AWS builds competing agent memory service | Critical | Medium (12-18mo) | Move fast on framework integrations. AWS builds primitives, not opinionated DX. Our moat is integration depth + developer experience, not infrastructure. |
| Mem0 adds database features | High | Medium | Differentiate on AWS-native architecture (lower cost, better integration with existing AWS stacks). Mem0 is multi-cloud which means worse at each cloud. |
| Solo founder burnout | High | High | Timebox work to 10-12h/day max. Automate everything possible with AI agents. Seek co-founder actively from Month 2. Build in public for accountability. |
| Aurora Serverless v2 cost spikes | Medium | Low | Monitor ACU consumption daily. Set Aurora max ACU limit. Evaluate migration to Neon (post-Databricks) or Turso if costs exceed projections. |
| Low adoption / no PMF | Critical | Medium | Set clear kill criteria: if < 100 WAU and < 5 paid customers by Day 90, pivot or shut down. Do not zombie. Opportunity cost of a year building the wrong thing > cost of admitting failure. |
| Security breach / data leak | Critical | Low | Encrypt all data at rest (KMS) and in transit (TLS 1.3). Tenant isolation at every layer. No shared credentials. Pen test by Month 3. |
| Open-source contributors don't materialize | Low | High | Plan assumes zero external contributors. Any contribution is bonus. Focus on self-serve product, not community-dependent development. |

# Kill Criteria and Decision Framework

Clear, pre-committed criteria for continuing, pivoting, or shutting down. These are set now, before emotional attachment to the project makes rational decisions harder.

## Continue Building If (by Day 90):

- 100+ weekly active users making API calls

- 5+ paying customers on Starter tier or above

- Sean Ellis PMF survey: 40%+ would be 'very disappointed' if Mnemora disappeared

- At least 2 framework integrations being used in production by external developers

- Organic growth: new signups coming from sources other than founder's direct outreach

## Pivot Positioning If (by Day 90):

- 50-99 weekly active users (interest exists but not enough)

- 1-4 paying customers (willingness to pay exists but conversion is low)

- User interviews reveal different primary use case than expected

Pivot options: Narrow focus to single framework (LangGraph-only), shift from database to SDK-only product (compete directly with Mem0), or reposition as enterprise compliance/audit layer for AI agents.

## Shut Down If (by Day 90):

- < 50 weekly active users

- 0 paying customers

- No organic growth (all users from direct founder outreach)

- Feedback consistently shows 'nice to have, not must have'

Action: Archive repo, write honest post-mortem blog post, apply learnings to next venture. Do not extend runway past 90 days without clear PMF signals.

# Summary: What Success Looks Like

| Timeframe | North Star Metric | Revenue | Key Milestone |
| --- | --- | --- | --- |
| Day 7 | 25+ signups | $0 | Open source launch |
| Day 30 | 100 WAU | $0-190 | 5 framework integrations |
| Day 90 | 400 WAU | $3-5K MRR | PMF validated |
| Month 6 | 1,000 WAU | $15-20K MRR | First hire |
| Month 12 | 3,500+ WAU | $50K+ MRR | Seed round raised |

The 7-day MVP is not the product. It is the minimum viable experiment to test whether AI agent developers will adopt a purpose-built memory database over stitching together generic tools. Everything after Day 7 is driven by what those developers actually tell you they need.

Start building. Ship Day 7. Listen to users. Iterate relentlessly.